Baby Rhythm

Phase 1 — Implementation Brief for Claude Code

iOS · SwiftUI · Swift 5.9+ · Xcode 15+

PHASE 1 — Core Tracker · iOS · SwiftUI · ~3–4 weeks

Purpose of this document

This document is the single source of truth for Claude Code when building Phase 1 of Baby Rhythm. It describes every screen, component, data model, algorithm, and design rule required to produce a working, shippable iOS build. Nothing beyond what is listed here should be built in this phase.

ℹ Phase 1 goal: ship something real. A parent should be able to install the app, create a child's profile, start tracking sleep, and see today's history — all within 60 seconds of first launch.

# 1. Project Overview

Baby Rhythm is an AI-powered sleep tracker for parents of children aged 0–36 months. The app tracks each sleep session, infers the child's natural rhythm, and tells parents exactly when to put the baby down before overtiredness sets in.

The product vision is best captured by the marketing headline:

"Your baby's rhythm, understood."

The interface must be usable at 3 AM, with one hand, half asleep. Every decision — layout, color, font size, tap target — should be evaluated against this constraint.

# 2. Tech Stack & Project Setup

## 2.1 Requirements

- Language: Swift 5.9+

- UI framework: SwiftUI

- Minimum deployment target: iOS 17

- Xcode 15 or later

- No third-party dependencies for Phase 1 — use only Apple frameworks

- Local persistence: SwiftData (preferred) or Core Data

- Notifications: UserNotifications framework

## 2.2 Project Structure

Organise the Xcode project with the following folder structure:

BabyRhythm/
  App/
    BabyRhythmApp.swift
    ContentView.swift
  Models/
    Child.swift
    SleepSession.swift
  ViewModels/
    HomeViewModel.swift
    SleepTimerViewModel.swift
    HistoryViewModel.swift
  Views/
    Onboarding/
    Home/
    History/
    Shared/
  Services/
    SleepScheduleService.swift
    WakeWindowService.swift
    NotificationService.swift
  Resources/
    Localizable.xcstrings
    Assets.xcassets

# 3. Design System

All visual decisions must align with the Baby Rhythm brand as expressed on https://baby-rhythm.hippl.site. The design language is calm, minimal, and trustworthy — inspired by Scandinavian baby product aesthetics.

## 3.1 Colour Palette

| Token | Hex | Usage |
| --- | --- | --- |
| Primary (Teal) | #0F6E56 | Main CTA, accents, active states, brand colour |
| Primary Light | #E1F5EE | Card backgrounds, tinted surfaces |
| Primary Mid | #9FE1CB | Badges, tags, secondary fills |
| Ink | #1A1A18 | All body text, headings |
| Muted | #888780 | Secondary text, labels, placeholders |
| Surface | #F8F7F4 | App background (warm off-white, NOT pure white) |
| Border | #D4D3CF | Dividers, input borders, card strokes |
| White | #FFFFFF | Card fill over surface |
| Risk Low | #1D9E75 | Overtiredness risk low indicator |
| Risk Medium | #BA7517 | Overtiredness risk medium indicator |
| Risk High | #993C1D | Overtiredness risk high indicator |

## 3.2 Typography

- System font: SF Pro (default on iOS, no custom font needed)

- Large title: 34pt, weight .bold — child name on home screen

- Title: 28pt, weight .semibold — screen headings

- Headline: 17pt, weight .semibold — card titles, section headers

- Body: 17pt, weight .regular — descriptive text

- Subheadline: 15pt, weight .regular — secondary labels

- Caption: 13pt, weight .regular — timestamps, metadata

- All text must support Dynamic Type — use .font(.body) etc., not fixed sizes

## 3.3 Spacing & Layout

- Base unit: 8pt

- Screen horizontal padding: 20pt

- Card corner radius: 16pt

- Button corner radius: 14pt

- Minimum tap target: 44×44pt (Apple HIG requirement)

- Card shadow: 0 2 12 rgba(0,0,0,0.07)

## 3.4 Key UI Patterns

- Primary action button: full-width, teal fill, white label, height 56pt

- Destructive / secondary button: white fill, teal border, teal label

- Cards: white fill, border 1pt #D4D3CF, radius 16pt, padding 20pt

- Background is always #F8F7F4 (warm off-white) — never pure white

- No heavy shadows. Use subtle borders and elevation-through-color instead

- Navigation: use SwiftUI NavigationStack, no custom nav bars

# 4. Data Models

ℹ Use SwiftData (@Model) as the persistence layer. Both models must be included in the ModelContainer at app launch.

## 4.1 Child

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key, auto-generated |
| name | String | Baby's display name |
| dateOfBirth | Date | Used to compute current age in days/months |
| estimatedDueDate | Date? | Optional. For premature babies — corrected age is calculated from EDD, not DOB when EDD > DOB and baby is under 12 months corrected |
| createdAt | Date | Profile creation timestamp |

## 4.2 SleepSession

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key, auto-generated |
| childId | UUID | Reference to Child.id |
| startTime | Date | When sleep began |
| endTime | Date? | Nil while session is active (in progress) |
| duration | TimeInterval? | Computed: endTime - startTime. Nil if session active |
| type | SleepType | Enum: .nap or .nightSleep. Auto-classified (see §7) |
| isPaused | Bool | True when timer is paused |
| pausedDuration | TimeInterval | Accumulates total paused time, subtracted from duration |
| createdAt | Date | Row creation timestamp |

SleepType classification rule: if startTime is between 19:00 and 06:59 → .nightSleep, otherwise → .nap.

# 5. Screens — Phase 1

Phase 1 contains exactly four screens: Onboarding (profile creation), Home, Active Sleep, and Daily History. No other screens should be built.

## 5.1 Onboarding — Create Child Profile

Shown only on first launch (check for existing Child records). Single scrollable form, no multi-step wizard needed for Phase 1.

| Component | Description / Requirements |
| --- | --- |
| App logo | Baby Rhythm wordmark + tagline at the top. Use the teal brand colour. |
| Name field | TextField, placeholder 'Baby's name'. Required. Min 1 character. |
| Date of birth | DatePicker in .compact style, label 'Date of birth'. Required. Must not allow future dates. |
| Due date (EDD) | DatePicker in .compact style, label 'Estimated due date (optional)'. Optional. Shown with a subtle explainer: 'For premature babies — we'll calculate corrected age automatically.' |
| CTA button | Full-width teal button 'Get started'. Disabled until name + DOB are filled. Taps save the Child model and navigate to Home. |

⚠ No account creation, no email, no sign-in in Phase 1. Data is stored locally only.

## 5.2 Home Screen

The most important screen in the app. Must be instantly scannable at 3 AM. Organised in vertical sections:

Header

| Component | Description / Requirements |
| --- | --- |
| Child name | Large title weight, e.g. 'Mia'. Tappable (future: go to profile — for now a no-op tap). |
| Age label | E.g. '4 months'. Computed from DOB (corrected age if EDD provided). Below the name in muted colour. |
| Awake duration | E.g. 'Awake for 1h 42m'. Counts up live from the last sleep session end time. Updates every minute. |

Next Nap Card

| Component | Description / Requirements |
| --- | --- |
| Countdown | Large display: 'Next nap in 23 min'. Counts down live. If overdue, shows 'Nap window now' in amber. |
| Risk indicator | Pill badge: Low / Medium / High with matching colour (green/amber/red). See §7 for logic. |
| Recommended bedtime | Small label: 'Bedtime ~19:20'. Shown as secondary info. |

Sleep Control

| Component | Description / Requirements |
| --- | --- |
| Start Sleep | Primary teal button. Full width. Visible only when no session is active. |
| Pause / Resume | Shown during an active session. Secondary style button. |
| End Sleep | Shown during an active session. Destructive-style (white bg, teal border). Tapping ends session and records it. |
| Active indicator | While session is running: show elapsed time counting up (e.g. '42 min') and a subtle animated pulsing dot. |

Today's Summary (bottom of home screen)

| Component | Description / Requirements |
| --- | --- |
| Nap count | E.g. '2 naps today' |
| Total daytime sleep | E.g. '2h 10m daytime sleep' |
| Tap to expand | Tapping navigates to History screen |

## 5.3 Active Sleep Screen (Modal / Sheet)

When 'Start Sleep' is tapped, a sheet slides up covering ~75% of screen height.

| Component | Description / Requirements |
| --- | --- |
| Timer display | Large monospace counter: '00:42:17'. Counts up from 0. |
| Sleep type label | Auto-classified: 'Nap' or 'Night Sleep' in muted text. |
| Pause button | Pauses the timer. Label changes to 'Resume' when paused. A 'PAUSED' badge appears. |
| End Sleep button | Full-width teal. Confirms and saves session. Sheet dismisses. |
| Background activity | Timer must continue counting when app is backgrounded. Use a background task or record the start time and compute elapsed on foreground return. |

⚠ Do NOT use a background audio session or any trick that drains battery. Simply store startTime and recompute elapsed on each timer tick and on app foreground.

## 5.4 Daily History Screen

Accessible from the home screen summary tap. Shows a chronological timeline for the current day (default) with basic past-day navigation.

| Component | Description / Requirements |
| --- | --- |
| Date header | E.g. 'Today, 24 March' with left/right chevrons to navigate ±1 day. |
| Timeline list | Each session row: coloured pill for type (teal = nap, deep blue = night sleep), start–end time, duration. E.g. '09:40 – 10:20 · Nap · 40 min' |
| Empty state | If no sessions for selected day: illustration + 'No sleep recorded yet today'. Friendly, not alarming. |
| Summary footer | Totals at the bottom: daytime sleep, nighttime sleep, total sleep for the day. |

# 6. Navigation Structure

Phase 1 uses a flat navigation structure — no tab bar. All navigation is done via NavigationStack pushes and sheets.

| Trigger | Destination |
| --- | --- |
| App first launch | OnboardingView (full screen cover) |
| Onboarding complete | HomeView (replace onboarding) |
| Tap 'Start Sleep' | SleepTimerView (sheet, detent .large) |
| Tap today's summary | HistoryView (NavigationStack push) |

# 7. Core Algorithms

ℹ All algorithm logic must live in SleepScheduleService.swift and WakeWindowService.swift — not inside views or view models directly. Views call services through view models.

## 7.1 Age Calculation

Compute the child's age in full months at the time of any given query:

- If estimatedDueDate is nil or EDD ≤ DOB → use DOB as birth reference

- If EDD > DOB and corrected age < 12 months → use EDD as birth reference (corrected age for preemies)

- ageInMonths = floor(daysBetween(birthReference, now) / 30.44)

## 7.2 Sleep Schedule Table

The app uses the following certified consultant sleep schedule (hardcoded as a lookup table in SleepScheduleService):

| Age | Wake Window | Naps/Day | Day Sleep | Night Sleep | Total |
| --- | --- | --- | --- | --- | --- |
| 0–1 mo | 30–60 min | 5–7 | 6–9 hr | 8–10 hr | 14–17 hr |
| 1–2 mo | 45–75 min | 4–6 | 6–8 hr | 9–11 hr | 14–17 hr |
| 2–3 mo | 60–90 min | 4–5 | 5–7 hr | 9–11 hr | 14–17 hr |
| 3–4 mo | 75–110 min | 4 | 4–6 hr | 10–11 hr | 12–16 hr |
| 4–5 mo | 1.5–2 hr | 3–4 | 3.5–5 hr | 10–11.5 hr | 12–16 hr |
| 5–6 mo | 1:45–2:15 hr | 3 | 3–4 hr | 10–11.5 hr | 12–15 hr |
| 6–8 mo | 2–3 hr | 2–3 | 2.5–3.5 hr | 10–12 hr | 12–15 hr |
| 8–10 mo | 2:45–3:30 hr | 2 | 2–3 hr | 11–12 hr | 12–15 hr |
| 10–12 mo | 3–4 hr | 1–2 | 2–3 hr | 11–12 hr | 12–15 hr |
| 12–18 mo | 4–5 hr | 1–2 | 1.5–3 hr | 11–12 hr | 11–14 hr |
| 18–24 mo | 5–6 hr | 1 | 1–2 hr | 10–12 hr | 11–14 hr |
| 2–3 yr | 5–6 hr | 1 | ~1.5 hr | ~10.5 hr | ~12 hr |

## 7.3 Wake Window Algorithm

Called after every completed sleep session to compute the next nap time:

- Look up the age bracket in the schedule table using ageInMonths.

- Take the midpoint of the wake window range. E.g. for '2–3 hr' → 2.5 hr = 150 min.

- Adjust based on last nap duration:

- If lastNapDuration < 30 min → subtract 15 min from wake window

- If lastNapDuration > 90 min → add 10 min to wake window

- Otherwise → use midpoint as-is

- nextNapTime = lastWakeTime + suggestedWakeWindow

## 7.4 Overtiredness Risk

Computed live on the home screen. Based on how far through the wake window the baby currently is:

| Threshold | Risk Level | Colour |
| --- | --- | --- |
| awakeTime < 80% of window | Low | #1D9E75 (green) |
| 80%–100% of window | Medium | #BA7517 (amber) |
| > 100% (overdue) | High | #993C1D (red) |

## 7.5 Sleep Type Classification

Auto-classify a session's type based on its start hour:

- startHour >= 19 OR startHour < 7 → .nightSleep

- All other hours → .nap

This is applied when the session ends (endTime is set).

# 8. Notifications

Phase 1 includes one local notification trigger:

| Trigger | 15 minutes before nextNapTime |
| --- | --- |
| Title | 'Time to start the bedtime routine' |
| Body | E.g. 'Mia's nap window opens in 15 minutes.' |
| When scheduled | Each time a sleep session ends — cancel previous pending notification, schedule new one |
| Permission | Request notification permission during onboarding, after 'Get started' is tapped |
| Cancel on sleep | Cancel the pending notification when a sleep session starts (baby is already sleeping) |

⚠ Always check that nextNapTime is in the future before scheduling. If notification time has already passed, skip silently.

# 9. Localisation

Phase 1 ships in English only. However, the project must be set up for localisation from day one so Phase 4 (multilingual) requires no structural refactoring.

- Use String Catalog (Localizable.xcstrings) — the modern Xcode 15 format

- Every user-facing string must go through String(localized:) or LocalizedStringKey — no hardcoded English strings in views

- Date and time formatting must use DateFormatter or FormatStyle with .current locale

- Duration formatting: use DateComponentsFormatter with .abbreviated units style

⚠ Ukrainian is the primary app language per the product spec, but Phase 1 ships English-first. The architecture must support all 6 languages: UK, EN, FR, DE, IT, ES. Russian must never be added.

# 10. Out of Scope — Do NOT Build in Phase 1

The following features are explicitly excluded from Phase 1 and must not be partially implemented or scaffolded:

- Wake window algorithm adjustments based on preferred schedule (Phase 2)

- Push notifications (Phase 2) — only local notifications in Phase 1

- Sleep sounds (Phase 3)

- Daily AI digest and AI analysis (Phase 3)

- Child photo upload (Phase 4)

- Preferred morning wake-up / bedtime range settings (Phase 4)

- Multiple child profiles (future)

- iCloud sync (future)

- Feeding tracking (future)

- Multilingual UI (Phase 4) — English only in Phase 1

- Onboarding tutorial / walkthrough

- Settings screen

- App icon — use placeholder

⚠ When in doubt, do less. A focused Phase 1 that does the core tracker reliably is worth more than a bloated build with half-finished features.

# 11. Acceptance Criteria

Phase 1 is complete when ALL of the following are true:

- First launch shows onboarding. Returning launch skips onboarding and goes to Home.

- Creating a child profile with name + DOB saves data and navigates to Home.

- Home screen shows the child's name, correct age (in months), and awake duration counting up live.

- Tapping 'Start Sleep' opens the timer sheet. Timer counts up. Pause/Resume works correctly.

- Tapping 'End Sleep' saves the session with correct start, end, duration, and type.

- After a session ends, the home screen shows the correct 'Next nap in X min' countdown and overtiredness risk badge.

- Timer continues running correctly if the app is backgrounded and foregrounded.

- History screen shows all sessions for the selected day with correct times and durations.

- A local notification is scheduled 15 minutes before the next nap time after each session end.

- The app compiles and runs on a real device (iPhone, iOS 17+) without crashes.

- No hardcoded English strings in SwiftUI views — all strings use LocalizedStringKey.

# 12. Key Formula Quick Reference

| What | Formula |
| --- | --- |
| Next nap time | lastWakeTime + adjustedWakeWindow |
| Adjusted wake window | midpoint ± 15 min (short nap) / +10 min (long nap) |
| Age in months | floor(daysBetween(ref, now) / 30.44) |
| Corrected age ref | EDD if EDD > DOB && correctedAge < 12mo, else DOB |
| Overtiredness % | awakeTime / suggestedWakeWindow × 100 |
| Low risk | < 80% |
| Medium risk | 80% – 100% |
| High risk | > 100% |
| Night sleep classification | startHour >= 19 OR startHour < 7 |

Build this with the same calm confidence the app gives to parents. One thing at a time, done properly. Phase 1 ships when the 11 acceptance criteria above are green.