Baby Rhythm

Phase 2 — Implementation Brief for Claude Code

iOS · SwiftUI · Swift 5.9+ · Xcode 15+

PHASE 2 -- Smart Recommendations ¦ iOS ¦ SwiftUI ¦ ~3-4 weeks

Builds on Phase 1 -- Core Tracker (must be complete before starting Phase 2)

This document is the single source of truth for Claude Code when building Phase 2 of Baby Rhythm. It describes every enhancement, new screen, updated component, algorithm upgrade, and notification change needed to deliver the core value proposition of the product — smart, real-time sleep recommendations.

ℹ Phase 2 goal: make the app genuinely useful. After this phase a parent should open the app and immediately know: when to put the baby down, how tired they are right now, and what time bedtime is tonight.

# 1. What Changes in Phase 2

Phase 2 extends the Phase 1 codebase. No screens are replaced — only enhanced. New components are added to existing views. The three pillars of Phase 2 are:

| Pillar | Feature | What it replaces / extends |
| --- | --- | --- |
| 1 — Algorithm upgrade | Wake window algo + schedule prefs | Phase 1 midpoint-only calculation; adds preferred wake/bedtime windows into the calculation |
| 2 — Home screen widget | Live countdown, risk badge, bedtime | Phase 1 placeholder home card; becomes the real-time intelligence hub |
| 3 — Push notifications | APNs token + remote-style local push | Phase 1 local UNNotification; upgraded to scheduled push with richer payload |

# 2. Preferred Schedule Settings

Parents can now tell the app their preferred daily rhythm. This is a new Settings screen (the first settings screen in the app) and the data is stored on the Child model.

## 2.1 New Settings Screen

Accessible from the Home screen via a settings icon (top-right, gear or sliders icon). Single scrollable form.

| Component | Description / Requirements |
| --- | --- |
| Screen title | 'Schedule Preferences' — NavigationStack push from Home. |
| Morning wake-up range | Two time pickers: 'Earliest wake-up' and 'Latest wake-up'. Default: 07:00 – 08:00. Both required once the screen is opened. Example: 07:00 – 08:00 or 08:30 – 09:30. |
| Bedtime range | Two time pickers: 'Earliest bedtime' and 'Latest bedtime'. Default: 19:00 – 20:00. Example: 19:00 – 20:00 or 20:00 – 21:00. |
| Save button | Full-width teal 'Save preferences'. Persists to Child model. NavigationStack pop back to Home. |
| Reset to defaults | Small secondary link at the bottom: 'Reset to defaults'. Resets both ranges to defaults without confirmation. |

## 2.2 Data Model Changes — Child

Add four new optional fields to the Child SwiftData model:

| New Field | Type | Notes |
| --- | --- | --- |
| preferredWakeEarliest | DateComponents? | Hour + minute only. Nil = not set. Default 07:00. |
| preferredWakeLatest | DateComponents? | Hour + minute only. Nil = not set. Default 08:00. |
| preferredBedtimeEarliest | DateComponents? | Hour + minute only. Nil = not set. Default 19:00. |
| preferredBedtimeLatest | DateComponents? | Hour + minute only. Nil = not set. Default 20:00. |

⚠ Store only hour + minute (DateComponents), never a full Date. Schedule preferences are time-of-day values, not absolute timestamps. They apply every day.

# 3. Algorithm Upgrades

ℹ All algorithm logic lives in SleepScheduleService.swift and WakeWindowService.swift — same as Phase 1. Phase 2 adds new methods; it does not rewrite existing ones. Views call services through view models only.

## 3.1 Wake Window Algorithm — Phase 2 Extension

Phase 1 computed nextNapTime = lastWakeTime + adjustedWakeWindow. Phase 2 adds a second constraint: the preferred morning wake-up time clips the first wake window of the day, and the preferred bedtime constrains the final nap of the day.

Step-by-step (updated full algorithm)

- Determine ageInMonths using the Phase 1 age calculation (unchanged).

- Look up the wake window range and nap count from the schedule table.

- Compute the raw midpoint of the wake window range. E.g. '2–3 hr' → 150 min.

- Apply duration-based adjustment (unchanged from Phase 1): −15 min if last nap < 30 min; +10 min if last nap > 90 min.

- Apply preferred schedule clipping — see §3.2 below.

- nextNapTime = lastWakeTime + clippedWakeWindow.

## 3.2 Preferred Schedule Clipping

Once the raw adjusted wake window is calculated, apply these two rules in order:

Rule A — Morning wake-up alignment (first wake window of the day)

If the current nap is the first nap of the day (i.e. lastWakeTime is from the previous night's sleep or the baby just woke up after 06:00), and preferredWakeEarliest is set:

- Use preferredWakeEarliest as the minimum start-of-day anchor.

- If nextNapTime (raw) would fall before preferredWakeEarliest → extend the wake window so that nextNapTime = today's preferredWakeEarliest + adjustedWakeWindow.

- If nextNapTime (raw) would fall after preferredWakeLatest → do not extend further; use the raw value (the baby woke late, respect that).

Rule B — Bedtime constraint (last nap of the day)

After placing all daytime naps using the raw algorithm, compute the expected bedtime:

- expectedBedtime = lastNapEndTime + finalWakeWindow

- If expectedBedtime < preferredBedtimeEarliest → nudge the last nap earlier by the delta, capped at −20 min.

- If expectedBedtime > preferredBedtimeLatest → nudge the last nap later by the delta, capped at +20 min.

- Never adjust by more than 20 minutes in either direction. The algorithm nudges, it does not force.

⚠ If the parent has not set schedule preferences (all four fields are nil), skip both rules entirely and use the raw Phase 1 algorithm unchanged.

## 3.3 Recommended Bedtime Calculation

The Home screen shows 'Bedtime ~19:20'. This is computed as:

recommendedBedtime = lastNapEndTime + finalWakeWindow

Where finalWakeWindow is the wake window after the last expected nap of the day. If schedule preferences are set, recommendedBedtime is clipped to sit within the preferredBedtime range. Display format: 'Bedtime ~HH:mm'. Show only the preferred midpoint if no sessions exist yet for the day.

## 3.4 Overtiredness Risk — No Change

The overtiredness risk calculation from Phase 1 is unchanged. Low < 80%, Medium 80–100%, High > 100% of the current wake window elapsed. No modifications needed in Phase 2.

# 4. Home Screen Upgrades

The Home screen receives significant visual and functional upgrades in Phase 2. The layout structure (Header → Next Nap Card → Sleep Controls → Summary) is preserved; individual components are enhanced.

## 4.1 Next Nap Card — Full Redesign

The Phase 1 placeholder Next Nap Card becomes the intelligence hub of the app. It must be the most visually prominent element on the Home screen.

| Component | Description / Requirements |
| --- | --- |
| Countdown display | Large: 'Next nap in 23 min' counting down live. When overdue: replace with 'Nap window open' in amber (#BA7517), pulsing softly. When a session is active: replace entirely with 'Sleeping now · 42 min' in teal. |
| Overtiredness risk badge | Pill label: 'Low risk' / 'Medium risk' / 'High risk'. Colour: #1D9E75 / #BA7517 / #993C1D. Updates live every minute. Tapping the badge shows a brief tooltip: 'Based on X min awake of Y min window'. |
| Recommended bedtime | 'Bedtime ~19:20' — computed from §3.3. Muted label below the risk badge. Shown always (even before first nap). |
| Wake window context | Small muted label: 'Wake window: 2h 30m' — shows the current calculated wake window for reference. Helps parents understand the recommendation. |

## 4.2 Settings Icon

Add a settings icon button to the top-right of the Home screen navigation bar.

| Component | Description / Requirements |
| --- | --- |
| Icon | SF Symbol: 'slider.horizontal.3' or 'gearshape'. Teal colour, 22pt. |
| Destination | Navigates to the new Schedule Preferences screen (§2.1) via NavigationStack push. |
| Placement | Trailing navigation bar button. Do not add a leading button in Phase 2. |

## 4.3 Awake Duration — Enhanced

The awake duration label already exists from Phase 1. In Phase 2, add colour feedback:

- Text colour is Ink (#1A1A18) when risk is Low.

- Text colour shifts to amber (#BA7517) when risk is Medium.

- Text colour shifts to red (#993C1D) when risk is High.

- Transition is instant (no animation needed) — just a colour swap on each timer tick.

## 4.4 Home Screen Layout Reference

The updated Home screen vertical order:

┌─────────────────────────────────────┐
│  [Child name]          [⚙ Settings] │   ← Header
│  4 months · Awake for 1h 42m        │
├─────────────────────────────────────┤
│  Next nap in  23 min                │   ← Next Nap Card
│  ● Low risk                         │
│  Bedtime ~19:20   Wake window: 2h   │
├─────────────────────────────────────┤
│  [ Start Sleep ]                    │   ← Sleep Controls
├─────────────────────────────────────┤
│  2 naps today · 2h 10m  →          │   ← Today's Summary
└─────────────────────────────────────┘

# 5. Push Notifications

Phase 1 used UNUserNotificationCenter local notifications. Phase 2 upgrades to a richer notification strategy while remaining fully local (no server, no APNs token needed). The goal is reliable delivery even when the app is not in the foreground.

## 5.1 Notification Types in Phase 2

| Type | Trigger | Content |
| --- | --- | --- |
| Nap window open | 15 min before nextNapTime | Title: 'Time for a nap' Body: 'Mia's nap window opens in 15 minutes. Start the wind-down routine.' |
| Overtiredness alert | When risk crosses High (> 100% of wake window) and no session is active | Title: 'Mia may be getting overtired' Body: 'She's been awake for 2h 40m — the recommended window was 2h 30m.' |
| Bedtime reminder | 45 min before recommendedBedtime | Title: 'Bedtime in 45 minutes' Body: 'Recommended bedtime tonight is around 19:20. Start the evening routine soon.' |

## 5.2 Notification Scheduling Rules

- All notifications are scheduled using UNCalendarNotificationTrigger (time-of-day based) or UNTimeIntervalNotificationTrigger (relative). No push server required.

- Each time a sleep session ends, cancel all pending Baby Rhythm notifications and reschedule fresh ones based on the updated nextNapTime and recommendedBedtime.

- Each time a sleep session starts, cancel all pending nap-window and overtiredness notifications (baby is already sleeping). Keep the bedtime reminder if it's more than 60 min away.

- Overtiredness alert: schedule it at the moment the wake window midpoint is reached, targeting delivery at 100% of the wake window. Cancel if a sleep session starts before it fires.

- Bedtime reminder: schedule once per day. Reschedule every time recommendedBedtime changes by more than 10 minutes.

- Always verify the notification time is in the future before scheduling. Skip silently if it has already passed.

## 5.3 Notification Identifiers

Use fixed string identifiers so cancellation is reliable:

| Identifier constant | Notification type |
| --- | --- |
| babyrhythm.nap.window | Nap window open (15 min before) |
| babyrhythm.overtiredness | Overtiredness alert |
| babyrhythm.bedtime | Bedtime reminder (45 min before) |

⚠ Never schedule more than one notification per identifier at a time. Always call removeDeliveredNotifications and removePendingNotificationRequests for the relevant identifier before rescheduling.

## 5.4 Notification Permission

Phase 1 already requests notification permission after onboarding 'Get started'. Phase 2 adds one enhancement: if permission was denied in Phase 1, show a non-intrusive inline banner on the Home screen:

| Component | Description / Requirements |
| --- | --- |
| Inline permission banner | Shown below the Next Nap Card only if UNAuthorizationStatus == .denied or .notDetermined. Teal-bordered card: 'Enable notifications to get nap reminders.' with a 'Go to Settings' link opening UIApplication.openSettingsURLString. |
| Dismiss | User can dismiss the banner with an X button. Dismissal is persisted (UserDefaults). Do not show it again once dismissed. |

# 6. Navigation Changes

Phase 2 adds one new screen to the navigation structure. No existing navigation routes change.

| Trigger | Destination |
| --- | --- |
| All Phase 1 routes | Unchanged — onboarding, home, sleep timer sheet, history |
| Tap settings icon (top-right of Home) | SchedulePreferencesView (NavigationStack push) — NEW |

# 7. Files to Create & Modify

## 7.1 New Files

| File path | Purpose |
| --- | --- |
| Views/Settings/SchedulePreferencesView.swift | New screen: preferred wake + bedtime range pickers |
| ViewModels/SchedulePreferencesViewModel.swift | Reads/writes Child schedule preference fields via SwiftData |

## 7.2 Modified Files

| File path | What changes |
| --- | --- |
| Models/Child.swift | Add four new DateComponents? fields for schedule preferences |
| Services/WakeWindowService.swift | Add clipping logic (§3.2) and recommendedBedtime method (§3.3) |
| Services/NotificationService.swift | Add overtiredness and bedtime notification types; update scheduling/cancellation logic |
| ViewModels/HomeViewModel.swift | Expose recommendedBedtime, wakeWindowContext, risk colour; drive inline permission banner state |
| Views/Home/HomeView.swift | Add settings icon, enhanced Next Nap Card, awake duration colour, inline permission banner |
| Views/Home/NextNapCardView.swift | Full redesign per §4.1 (extract to subview if not already done) |

⚠ Do not create a new ViewModel for the Home enhancements — extend HomeViewModel.swift. Keep the service layer clean: views never call services directly.

# 8. ViewModel Contracts

The following published properties must be available on HomeViewModel for the Phase 2 Home screen:

| Property | Type | Description |
| --- | --- | --- |
| nextNapTime | Date? | Computed next nap time incl. schedule clipping. Nil if no session recorded yet. |
| timeUntilNextNap | TimeInterval? | nextNapTime - now. Negative = overdue. |
| overtirednessRisk | OvertirednessRisk | Enum: .low / .medium / .high. Updated every 60 s. |
| overtirednessPercent | Double | awakeTime / wakeWindow × 100. Used in badge tooltip. |
| recommendedBedtime | Date? | Estimated bedtime for tonight based on §3.3. |
| currentWakeWindow | TimeInterval? | The adjusted wake window in seconds. Shown as context label. |
| awakeDurationColor | Color | Ink / amber / red based on risk level. |
| showNotificationBanner | Bool | True if permission denied/not-determined and not dismissed. |
| isSessionActive | Bool | True while a sleep session is in progress (unchanged from Phase 1). |

# 9. Out of Scope — Do NOT Build in Phase 2

The following are explicitly excluded and must not be partially built or scaffolded:

- Sleep sounds — Phase 3

- Daily AI digest / morning summary — Phase 3

- AI contextual analysis — Phase 3

- Child photo upload — Phase 4

- Multilingual UI — Phase 4

- Multiple child profiles — future

- iCloud / CloudKit sync — future

- Feeding tracking — future

- App icon (use Phase 1 placeholder) — future

- Settings screen beyond schedule preferences — future

- Onboarding tutorial or walkthrough — out of scope entirely

⚠ Phase 2 is about making the existing core tracker smart. Do not add features from later phases, even if they seem small. Scope creep in Phase 2 delays the core value prop.

# 10. Acceptance Criteria

Phase 2 is complete when ALL of the following are true:

- All Phase 1 acceptance criteria still pass (no regressions).

- Settings icon on Home navigates to Schedule Preferences screen. Saving values persists to the Child model and survives app restart.

- When schedule preferences are not set, the wake window algorithm behaves identically to Phase 1.

- When schedule preferences are set, the first nap of the day is anchored to the preferred morning wake-up range (within the ±20 min cap).

- Recommended bedtime is displayed on the Home screen and updates after each session ends.

- Overtiredness risk badge updates live every minute and shows correct colour (green / amber / red).

- Awake duration label changes colour to match the overtiredness risk level.

- All three notification types (nap window, overtiredness, bedtime) are scheduled correctly after a session ends and cancelled correctly when a session starts.

- Notifications are never double-scheduled — each identifier has at most one pending notification at any time.

- Inline notification permission banner appears if permission is denied; dismissing it persists and it does not reappear.

- App compiles and runs on a real device (iPhone, iOS 17+) without crashes or memory leaks.

# 11. Phase 2 Quick Reference

| What | Formula / Rule | Notes |
| --- | --- | --- |
| nextNapTime (raw) | lastWakeTime + adjustedWakeWindow | Same as Phase 1 |
| adjustedWakeWindow | midpoint ± 15 min or +10 min | Same as Phase 1 |
| Morning clipping | If raw < preferredWakeEarliest → use preferredWakeEarliest + window | First nap only; skip if prefs not set |
| Bedtime nudge cap | ±20 min max | Never force more than 20 min shift |
| recommendedBedtime | lastNapEndTime + finalWakeWindow | Clipped to bedtime range if set |
| Risk Low | awakeTime < 80% of window | Colour: #1D9E75 |
| Risk Medium | 80% – 100% of window | Colour: #BA7517 |
| Risk High | > 100% of window | Colour: #993C1D |
| Nap notification | 15 min before nextNapTime | ID: babyrhythm.nap.window |
| Overtiredness notif | At 100% wake window elapsed | ID: babyrhythm.overtiredness |
| Bedtime notification | 45 min before recommendedBedtime | ID: babyrhythm.bedtime |

Phase 2 is the core value proposition. When a parent opens the app and immediately knows when to put the baby down and what time bedtime is — that is Phase 2 working perfectly. Build that.