Baby Rhythm

Phase 3 -- Implementation Brief for Claude Code

iOS  |  SwiftUI  |  Swift 5.9+  |  Xcode 15+

PHASE 3 -- Sleep Sounds & AI Analysis ¦ iOS ¦ SwiftUI ¦ ~2-3 weeks

| Requires: Phase 1 -- Core Tracker | Requires: Phase 2 -- Smart Recommendations |
| --- | --- |

This document is the single source of truth for Claude Code when building Phase 3 of Baby Rhythm. It covers all new screens, audio infrastructure, AI integration, and data changes required to ship sleep sounds and the daily AI digest. Phase 1 and Phase 2 must be fully complete and passing all acceptance criteria before Phase 3 work begins.

ℹ  Phase 3 goal: retention and daily engagement. After this phase parents open the app every morning for their digest and use sleep sounds every nap. These two features turn a utility into a daily habit.

# 1. What Phase 3 Adds

Phase 3 introduces two independent feature pillars. Neither replaces existing functionality -- both layer on top of the Phase 1 and 2 foundation.

| Pillar | Feature | Purpose |
| --- | --- | --- |
| A -- Sleep Sounds | Built-in white noise and pink noise player with volume control and auto-stop timer | Helps baby fall asleep and stay asleep; reduces parent reliance on third-party apps |
| B -- Daily AI Digest | Morning summary card with AI-generated analysis of the previous day's sleep | Creates a daily open habit; makes the app feel like a personalised sleep coach |

# 2. Pillar A -- Sleep Sounds

## 2.1 Audio Infrastructure

Use AVFoundation (AVAudioPlayer or AVAudioEngine) to play bundled audio files. The audio session must be configured so that sound plays even when the device is silenced with the physical mute switch and continues when the app is backgrounded.

- Audio session category: AVAudioSession.Category.playback

- Mode: AVAudioSession.Mode.default

- Activate with: try AVAudioSession.sharedInstance().setActive(true)

- Deactivate cleanly when playback ends or the user stops the player

- Background audio must be declared in Info.plist under UIBackgroundModes with the 'audio' key

⚠  Do NOT use AVAudioSession.Category.ambient -- that category is silenced by the mute switch and stops on app background. Playback category is required.

## 2.2 Available Sounds

Phase 3 ships with exactly two sounds. Both are bundled in the app binary (no download, no network required):

| Sound | File / Format |
| --- | --- |
| White noise | white_noise.mp3 -- broadband static, 60-second loop, 128 kbps, mono |
| Pink noise | pink_noise.mp3 -- bass-heavy static, 60-second loop, 128 kbps, mono |

ℹ  Additional sounds (brown noise, ocean, rain, lullaby) are planned for Phase 4+. Build the audio infrastructure so adding sounds in a future phase requires only adding asset files and updating a lookup array -- no structural changes.

## 2.3 Sleep Sounds Screen

A dedicated screen accessible from the Home screen via a new 'Sleep Sounds' entry point (see Section 5 for navigation). Single scrollable view.

| Component | Description / Requirements |
| --- | --- |
| Sound selector | Two large tap targets: 'White Noise' and 'Pink Noise'. Selected state shown with teal fill and checkmark. Only one sound active at a time. |
| Play / Stop button | Full-width primary teal button. Label: 'Play' when stopped, 'Stop' when playing. Tapping Play starts playback at the current volume; tapping Stop ends playback and cancels any auto-stop timer. |
| Duration picker | Segmented control or button row with four options: 15 min / 30 min / 60 min / Loop. 'Loop' plays indefinitely until stopped manually. Default selection: 30 min. |
| Volume slider | Standard SwiftUI Slider from 0 to 1. Linked to AVAudioPlayer.volume. Shows speaker icon at each end. Default: 0.7. |
| Now-playing indicator | While a sound is playing: show a subtle animated waveform icon and a countdown label e.g. 'Stops in 12 min'. Hidden when stopped or in Loop mode. |
| Auto-stop behaviour | When the selected duration elapses: fade volume from current level to 0 over 5 seconds, then stop. Do not abruptly cut audio. |

## 2.4 Home Screen Entry Point

Add a compact Sleep Sounds shortcut card on the Home screen, positioned between the Sleep Controls and Today's Summary sections. It should be a secondary, non-intrusive card -- not as prominent as the Next Nap Card.

| Component | Description / Requirements |
| --- | --- |
| Sounds card (idle) | Small card with a speaker icon and label 'Sleep Sounds'. Tapping navigates to the Sleep Sounds screen. |
| Sounds card (playing) | When a sound is actively playing: replace the label with 'White Noise -- 18 min left' (or 'Pink Noise -- Looping'). Tapping navigates to the Sleep Sounds screen. Tapping a secondary Stop button on the card stops playback without navigating. |

## 2.5 SleepSoundService

All audio logic must live in a new SleepSoundService.swift. It must not be called directly from views -- route through a new SleepSoundViewModel.

| Method / Property | Behaviour |
| --- | --- |
| play(sound:, duration:) | Configures audio session, loads file, sets volume, starts looping playback. Schedules auto-stop timer if duration != .infinite. |
| stop() | Cancels auto-stop timer, fades volume to 0 over 5 s, stops player, deactivates audio session. |
| setVolume(_ v: Float) | Updates AVAudioPlayer.volume live. Persists last-used volume to UserDefaults. |
| isPlaying: Bool | @Published. True while playback is active. |
| currentSound: SleepSound? | @Published. The currently playing sound, or nil. |
| remainingSeconds: Int? | @Published. Counts down each second. Nil when looping. |

⚠  SleepSoundService is a singleton shared across the app so the player state is consistent between the Home screen card and the Sleep Sounds screen.

# 3. Pillar B -- Daily AI Digest

## 3.1 What the Digest Is

Each morning the app generates a brief, personalised analysis of the previous day's sleep. The digest has three parts:

- Sleep totals -- daytime sleep, nighttime sleep, total sleep for yesterday.

- AI narrative -- 2-4 sentences generated by Claude covering what went well, what to watch, and one concrete recommendation for today.

- Quick stats comparison -- how yesterday's totals compare to age-appropriate targets from the sleep schedule table.

ℹ  The digest is generated once per day, on first app open after midnight. It covers the previous calendar day (00:00 - 23:59 local time). It is cached and shown again on subsequent opens until the next generation cycle.

## 3.2 AI Generation -- Claude API

The AI narrative is generated by calling the Anthropic Messages API. The app calls the API client-side using the user's network connection. No backend proxy is required in Phase 3.

3.2.1 API Configuration

| Parameter | Value |
| --- | --- |
| Endpoint | https://api.anthropic.com/v1/messages |
| Model | claude-haiku-4-5-20251001 (fast and cheap for digest generation) |
| max_tokens | 300 |
| API key storage | Hardcoded in a Config.swift file, excluded from version control via .gitignore. See note below. |

⚠  Storing an API key in a client app is acceptable for Phase 3 / early beta. Before App Store submission, this must be migrated to a backend proxy. Add a TODO comment in Config.swift marking this.

3.2.2 System Prompt

Use the following system prompt verbatim. It constrains length, tone, and format:

You are a warm, knowledgeable baby sleep consultant. Write a concise morning digest for a parent summarising their baby's sleep from yesterday. Keep your response to 2-4 sentences. Be specific, practical, and encouraging. Do not use bullet points. Do not use markdown. Write in plain prose. Always end with exactly one concrete recommendation for today.

3.2.3 User Message Construction

Build the user message dynamically from yesterday's SleepSession records. Include:

- Baby's name and age in months

- Age-appropriate targets from the sleep schedule table (daytime, nighttime, total)

- Actual daytime sleep duration (sum of all .nap sessions)

- Actual nighttime sleep duration (sum of all .nightSleep sessions)

- Total sleep

- Number of naps

- Longest wake window observed

- Whether overtiredness risk was triggered (High risk) at any point during the day

Example user message:

Baby: Mia, 5 months old.
Age targets: 3-4h daytime, 10-11.5h nighttime, 12-15h total.
Yesterday: 2h 20m daytime (2 naps), 10h 15m nighttime, 12h 35m total.
Longest wake window: 2h 50m (target max: 2h 15m).
Overtiredness alert triggered: Yes.

3.2.4 Error Handling

- If the API call fails (network error, timeout, non-200 response): show a fallback digest containing only the sleep totals with no AI narrative. Do not show an error state -- the fallback must still feel complete.

- Timeout: 15 seconds. If exceeded, fall back immediately.

- If there is no sleep data for yesterday (no sessions recorded): do not generate a digest. Show an empty state card: 'No sleep data recorded yesterday. Start tracking today.'

- Cache the last successful AI response in UserDefaults. If generation fails today but a cached response exists from the previous day, show the cached version with a muted label 'From yesterday'.

## 3.3 Digest Card -- Home Screen

The digest appears as a card at the top of the Home screen, above the Header section. It is the first thing a parent sees when they open the app in the morning.

| Component | Description / Requirements |
| --- | --- |
| Card visibility | Shown only if a digest exists for today or yesterday. Hidden entirely if no data and no cache. |
| Header row | Small label 'Good morning' + today's date. Amber accent colour. |
| Sleep totals row | Three inline stats: daytime total, nighttime total, total sleep. Each with a muted label and a coloured value (green if at/above target, amber if slightly below, red if significantly below). |
| AI narrative | Body text, 2-4 sentences, SF Pro regular 15pt. Teal left border stripe to distinguish from regular UI. |
| Comparison bar | For each of the three sleep categories: a small horizontal bar showing actual vs. target. E.g. a teal fill bar at 78% width inside a light grey track. Width = min(actual / target_midpoint, 1.0). |
| Regenerate button | Small secondary button 'Refresh analysis' at the bottom of the card. Only visible if last generation was more than 4 hours ago. Tapping re-calls the API and replaces the narrative. |
| Loading state | While API call is in progress: replace the narrative section with a subtle shimmer/skeleton loader (3 lines of muted grey). Do not block the entire card. |

## 3.4 Digest Generation Trigger

- Primary trigger: app foreground event (scenePhase == .active) if the current time is between 05:00 and 11:00 and no digest has been generated yet today.

- Secondary trigger: manual 'Refresh analysis' button tap (rate-limited to once per 4 hours).

- Generation date stored in UserDefaults as a full Date. Compare calendar day only (ignore time) to decide whether to regenerate.

- Never generate more than once automatically per calendar day. The Refresh button is the only way to trigger additional generations.

## 3.5 DigestService

All digest logic (API calls, caching, trigger evaluation) lives in DigestService.swift. Views interact via DigestViewModel only.

| Method / Property | Behaviour |
| --- | --- |
| generateIfNeeded(for child:) | Checks date, fetches yesterday's sessions, calls API if conditions met, caches result. |
| regenerate(for child:) | Force-calls API regardless of date. Rate-limited: returns early if last call was < 4 hours ago. |
| currentDigest: DailyDigest? | @Published. The digest to display. Nil if none available. |
| isGenerating: Bool | @Published. True while API call is in progress. |
| loadCached() | Reads UserDefaults on init and populates currentDigest with last cached value. |

## 3.6 DailyDigest Data Model

A new struct (not persisted via SwiftData -- UserDefaults JSON encoding is sufficient):

| Field | Type | Notes |
| --- | --- | --- |
| date | Date | The calendar day this digest covers (yesterday's date) |
| generatedAt | Date | When the AI call completed |
| daytimeSleep | TimeInterval | Total daytime sleep in seconds |
| nighttimeSleep | TimeInterval | Total nighttime sleep in seconds |
| totalSleep | TimeInterval | daytimeSleep + nighttimeSleep |
| napCount | Int | Number of nap sessions |
| aiNarrative | String? | The AI-generated text. Nil if generation failed. |
| isFallback | Bool | True if this digest uses cached data from a previous day |
| ageInMonths | Int | Child's age when digest was generated, used for target comparison |

# 4. Data Model Changes

Phase 3 introduces no SwiftData schema changes. All new persistence is handled via UserDefaults:

| UserDefaults key | Stored value |
| --- | --- |
| digest.lastGenerated | Date -- when the last digest was auto-generated |
| digest.cached | Data -- JSON-encoded DailyDigest struct |
| digest.bannerDismissed | Bool -- user dismissed the digest card (resets each day) |
| sounds.lastVolume | Float -- last-used volume level, default 0.7 |
| sounds.lastSound | String -- raw value of last-selected SleepSound enum case |
| sounds.lastDuration | String -- raw value of last-selected SoundDuration enum case |

# 5. Navigation Changes

Phase 3 adds one new full screen and two new Home screen entry points. All Phase 1 and 2 routes are unchanged.

| Trigger | Destination |
| --- | --- |
| All Phase 1 + 2 routes | Unchanged |
| Tap 'Sleep Sounds' card on Home | SleepSoundsView (NavigationStack push) -- NEW |
| Tap digest card on Home (future) | No drill-down in Phase 3 -- card is self-contained |

## 5.1 Updated Home Screen Layout

The Home screen vertical order in Phase 3:

+---------------------------------------------+
|  Good morning  |  Tue 25 Mar                |  <- Digest card (Phase 3 NEW)
|  Day: 2h 20m   Night: 10h 15m   Total: 12h |
|  "Today Mia slept slightly less than her    |
|   daytime target. Consider an earlier       |
|   first nap window this morning."           |
+---------------------------------------------+
|  [Child name]              [Settings icon]  |  <- Header (Phase 1+2)
|  5 months  |  Awake for 1h 12m             |
+---------------------------------------------+
|  Next nap in  18 min                        |  <- Next Nap Card (Phase 2)
|  o Low risk                                 |
|  Bedtime ~19:20   Wake window: 2h           |
+---------------------------------------------+
|  [ Start Sleep ]                            |  <- Sleep Controls (Phase 1)
+---------------------------------------------+
|  [Speaker] Sleep Sounds  -- Pink noise on  |  <- Sounds card (Phase 3 NEW)
+---------------------------------------------+
|  2 naps today  |  2h 10m  -->              |  <- Today's Summary (Phase 1)
+---------------------------------------------+

# 6. Files to Create & Modify

## 6.1 New Files

| File path | Purpose |
| --- | --- |
| Views/Sounds/SleepSoundsView.swift | Full sleep sounds screen with sound selector, play/stop, duration picker, volume slider |
| ViewModels/SleepSoundViewModel.swift | Exposes SleepSoundService state to views; handles user interactions |
| Services/SleepSoundService.swift | All AVFoundation audio logic: play, stop, fade, auto-stop timer, session management |
| Views/Home/DigestCardView.swift | The morning digest card component rendered at the top of HomeView |
| ViewModels/DigestViewModel.swift | Exposes DigestService state; triggers generation on foreground; handles refresh |
| Services/DigestService.swift | API call to Claude, JSON caching, rate-limiting, trigger evaluation |
| Models/DailyDigest.swift | Codable struct: digest data model (not SwiftData -- see Section 3.6) |
| Config.swift | API key and environment config. Add to .gitignore immediately. |
| Resources/Audio/white_noise.mp3 | Bundled white noise audio asset |
| Resources/Audio/pink_noise.mp3 | Bundled pink noise audio asset |

## 6.2 Modified Files

| File path | What changes |
| --- | --- |
| Views/Home/HomeView.swift | Add DigestCardView at top; add SleepSounds shortcut card between sleep controls and summary |
| ViewModels/HomeViewModel.swift | Inject DigestViewModel and SleepSoundViewModel; trigger digest generation on foreground |
| BabyRhythmApp.swift | Register SleepSoundService as environment object; call DigestService.loadCached() on launch |
| Info.plist | Add UIBackgroundModes with 'audio' value to allow background playback |

⚠  Never call SleepSoundService or DigestService directly from views. All view-to-service communication goes through the ViewModel layer.

# 7. ViewModel Contracts

## 7.1 SleepSoundViewModel

| Property | Type | Description |
| --- | --- | --- |
| isPlaying | Bool | @Published. True while audio is active. |
| currentSound | SleepSound? | @Published. nil when stopped. |
| remainingSeconds | Int? | @Published. Countdown in seconds. nil when looping. |
| selectedSound | SleepSound | User's current selection in the sound picker. |
| selectedDuration | SoundDuration | User's current selection in the duration picker. |
| volume | Float | @Published. 0.0 to 1.0. Persisted to UserDefaults. |
| play() | Void | Calls service with current selectedSound + selectedDuration. |
| stop() | Void | Delegates to service. |

## 7.2 DigestViewModel

| Property | Type | Description |
| --- | --- | --- |
| digest | DailyDigest? | @Published. Current digest to display. nil = no card shown. |
| isGenerating | Bool | @Published. True during API call. Drives skeleton loader. |
| canRefresh | Bool | True if last generation was > 4 hours ago. |
| onForeground() | Void | Called by HomeViewModel on scenePhase active. Triggers generation if needed. |
| refresh() | Void | Manual regeneration. Checks canRefresh before calling service. |

## 7.3 Enum Definitions

enum SleepSound: String, CaseIterable {

case whiteNoise = "white_noise"

case pinkNoise  = "pink_noise"

var displayName: String { ... }   // 'White Noise' / 'Pink Noise'

var fileName: String { rawValue }  // matches asset filename

}

enum SoundDuration: String, CaseIterable {

case fifteen = "15 min"

case thirty  = "30 min"

case sixty   = "60 min"

case infinite = "Loop"

var seconds: Int? { /* 900 / 1800 / 3600 / nil */ }

}

# 8. AI Integration Detail

## 8.1 Full API Call Shape

DigestService builds and sends the following request:

POST https://api.anthropic.com/v1/messages

Headers:

x-api-key: <Config.anthropicAPIKey>

anthropic-version: 2023-06-01

Content-Type: application/json

Body: {

"model": "claude-haiku-4-5-20251001",

"max_tokens": 300,

"system": "<system prompt from Section 3.2.2>",

"messages": [{

"role": "user",

"content": "<dynamically built message from Section 3.2.3>"

}]

}

## 8.2 Response Parsing

Extract the AI text from the first content block of type 'text' in the response:

response.content[0].text

- Trim leading and trailing whitespace.

- If the text is empty or the content array is empty: treat as a failed generation and use the fallback path.

- Do not apply any markdown stripping -- the system prompt instructs the model not to use markdown.

- Maximum displayed length: 400 characters. Truncate with '...' if exceeded (should not happen with max_tokens: 300 but guard anyway).

## 8.3 Privacy Considerations

- The user message sent to the API contains the baby's name, age, and sleep data. No device identifiers, location, or account information are included.

- Add a one-time disclosure in the app on first digest generation: 'Your baby's sleep data is sent to Anthropic to generate your personalised digest. No personal identifiers are included.' Show once, persist acknowledgement to UserDefaults.

- Key UserDefaults: digest.privacyAcknowledged (Bool).

# 9. Out of Scope -- Do NOT Build in Phase 3

- Additional sound types (brown noise, rain, ocean, lullaby) -- Phase 4+

- Child photo upload -- Phase 4

- Preferred schedule settings UI changes -- already shipped in Phase 2

- Multilingual UI -- Phase 4

- Digest history / archive screen -- future

- iCloud sync of digest history -- future

- Backend proxy for API key -- required before App Store but not Phase 3

- Multiple child profiles -- future

- Feeding tracking -- future

- Wear OS / watchOS companion -- future

⚠  Phase 3 is narrow. Two features, done properly. Resist any temptation to add 'just one more thing' -- the retention value comes from quality and reliability, not breadth.

# 10. Acceptance Criteria

Phase 3 is complete when ALL of the following are true:

- All Phase 1 and Phase 2 acceptance criteria still pass (no regressions).

- Tapping 'Sleep Sounds' on Home navigates to the Sleep Sounds screen.

- White noise and pink noise play correctly when a sound and duration are selected and Play is tapped.

- Audio continues playing when the app is backgrounded or the screen is locked.

- Audio plays through the device speaker even when the physical mute switch is on.

- Auto-stop: sound fades out smoothly and stops after the selected duration (15 / 30 / 60 min). Loop plays indefinitely.

- Volume slider adjusts playback volume in real time and persists across app launches.

- Home screen shows a playing indicator and remaining time when a sound is active.

- On first app open after midnight (between 05:00-11:00), the digest is generated automatically if sleep data exists for yesterday.

- The digest card shows correct sleep totals, comparison bars, and the AI narrative.

- If the API call fails, the fallback digest (totals only, no narrative) is shown. No error state is visible to the user.

- Digest is not regenerated more than once per day automatically. The Refresh button works and is rate-limited to once per 4 hours.

- Privacy disclosure is shown once on first digest generation and not shown again.

- App compiles and runs on a real device (iPhone, iOS 17+) without crashes or memory leaks.

# 11. Phase 3 Quick Reference

Sleep Sounds

| What | Value | Notes |
| --- | --- | --- |
| Audio session category | AVAudioSession.Category.playback | Required for mute-switch + background |
| Bundled sounds | white_noise.mp3, pink_noise.mp3 | 60s loops, 128 kbps mono |
| Durations | 15 min / 30 min / 60 min / Loop | Loop = nil seconds |
| Default volume | 0.7 | Persisted to UserDefaults |
| Fade-out on auto-stop | 5 seconds linear fade | Never cut abruptly |
| Default duration | 30 min | Pre-selected in picker |

Daily AI Digest

| What | Value | Notes |
| --- | --- | --- |
| API model | claude-haiku-4-5-20251001 | Fast + low cost for daily digest |
| max_tokens | 300 | ~200-250 tokens typical output |
| Auto-trigger window | 05:00 - 11:00 local | First foreground event only |
| Refresh rate limit | Once per 4 hours | Manual refresh only |
| API timeout | 15 seconds | Fall back silently on exceed |
| Cache storage | UserDefaults JSON | Not SwiftData |
| Privacy key | digest.privacyAcknowledged | Show disclosure once |
| Narrative max length | 400 characters | Truncate with ... if exceeded |

Phase 3 turns Baby Rhythm into a daily companion. A parent who hears their baby settle to pink noise and reads a personalised digest every morning is a parent who will never delete the app. Build that.